Team Sync – AI Resume Processing Project

Date: March 6, 2026
Participants: Praneeth, Rahul, Kavya, Arjun

The team met to review the current status of the resume processing pipeline.
Praneeth explained that the OCR module built with EasyOCR works well for most resumes but sometimes struggles with low-quality scanned PDFs. This is causing missing text in the extracted output.

Rahul suggested that the system should include an image preprocessing step before running OCR. According to him, applying grayscale conversion and noise reduction could improve the accuracy of text extraction.

During the discussion, Kavya mentioned that when multiple resumes are uploaded at the same time, the system becomes slower. She thinks this could become a bigger problem when the platform starts receiving large numbers of resumes from recruiters.

Arjun pointed out that the system currently stores every processed resume in the vector database without checking if the resume already exists. This may lead to duplicate entries in Milvus.

The team agreed that improving OCR accuracy should be handled first because text extraction affects all downstream tasks such as summarization and embedding generation.

Another concern discussed was API cost. If the system processes large batches of resumes using an LLM for summarization, the operational cost might increase significantly.

Praneeth volunteered to improve the prompt used for generating summaries so that the output is always in a strict JSON format. This will make it easier for the backend to parse the response.

Rahul will experiment with preprocessing techniques to improve OCR performance on noisy documents.

Kavya will analyze how the system performs when processing large batches of resumes and try to identify performance bottlenecks.

Arjun will add logic to detect duplicate resumes before storing them in the vector database.

There was also a brief discussion about possible system failures when processing corrupted files or unsupported document formats. The team agreed that proper error handling should be added to avoid crashes.

Finally, the team decided that the most important tasks for the next development cycle are fixing OCR issues, improving system performance, and preventing duplicate resume storage.